# Personalized Healthcare Assistant

Project Initiation & Planning

System Design & Architecture

Development (Agile

Sprints)

Testing & QA

Deployment & Maintenance

Training & Support

Integration & APIs

  - Define project scope and objectives

  - Identify stakeholders (patients, doctors, admins)

  - Conduct feasibility study and risk analysis

  - Requirement gathering and analysis

    - Functional requirements

    - Non-functional requirements

  - Sprint 1: Core Features

    - User Registration/Login

    - Profile Management

  - Unit testing for individual modules

  - Integration testing across modules

  - Security testing (penetration, encryption validation)

  - Cloud setup (Firebase, AWS, or similar)

  - CI/CD pipeline configuration

  - App store deployment (Google Play, App Store)

  - Create user manuals and help guides

  - Video tutorials for onboarding

  - In-app tips and guided tours

  - Wearables (Fitbit, Apple Watch)

  - Bluetooth medical devices (BP monitor, glucose monitor)

  - Pharmacy inventory API

  - Select Agile development model

  - Form project team and assign roles

  - Set milestones and timelines (Sprint plan

  - System architecture design

    - Backend architecture (APIs, DB schema)

    - Role-based Access

  - Sprint 2: Health Records & Appointment System

  - Performance testing (load, stress)

  - Usability testing with sample users (doctors & patients)

  - Bug tracking and resolution

  - Training for users (help docs, videos)

  - Post-deployment monitoring (logs, alerts)

  - Regular patching and feature updates

  - Customer support integration (chatbot, human support)

  - Feedback form system

  - Insurance provider API

  - Government/National Health DB integration

  - Prepare project documentation

    - Frontend wireframes (Patient, Doctor, Admin UI)

    - Upload/view records

  - Regression testing after each sprint

  - Module planning

    - Appointment scheduling

  - Accessibility testing

  - Security testing

  - Iteration

    - Authentication module

  - Sprint 3: Medication & Alerts

    - Monitor performance metrics

    - Health records module

    - Medicine reminders

    - Appointment scheduler

    - Custom medicine schedules

    - Notification engine (email, SMS, app)

    - Collect and analyze user feedback

    - Implement patches and updates

    - AI analytics

    - Emergency alert system

  - Sprint 4: AI Integration

    - Continuous improvement roadmap

    - Predictive alerts

  - Security

architecture (OAuth 2.0, JWT, encryption)

    - Personalized health plans

    - AI health insights engine

  - Device integration planning

(Wearables, Bluetooth devices)

    - AI anomaly detection in test results

    - Mental health sentiment analysis

    - Lifestyle behavior analytics (sleep, steps)

  - UI/UX Design

    - Chatbot integration and training

    - User research and persona definition

    - Low-fidelity wireframes (for patient, doctor, admin)

3.5 Sprint 5: Emergency & Communication

    - High-fidelity prototypes

    - SOS alert system

    - Responsive design for mobile and web

    - Chat and video call module

  - Sprint 6: Advanced Features

    - Pharmacy services

    - Mental health tracking

    - Fitness and lifestyle monitoring

  - Sprint 7: Admin and Caregiver Dashboards